Creative Incubator 2025-2026

Project Log

To be updated every weekend.

| Weeks | What was done or achieved in the last week? | Remarks/Notes/Evidence | What is expected, projected or planned for the coming week? |
| --- | --- | --- | --- |
| 1 | went back and forth on ideas before landing on a carpooling app for BathSpa RAK students. decided on node, express, and mongodb. set up the github repo and got everyone added as collaborators. team members: Danish, Dhovie, Anas, Geof, Kisha | mostly planning and splitting up responsibilities. nothing built yet | get the express server running and connect to mongodb atlas |
| 2 | express server up and running. connected to mongodb atlas. hit the IP whitelist issue on day one which wasted a good few hours. env variables sorted, basic folder structure done | atlas gave us grief straight away but we got there in the end | user schema, register/login routes, JWT middleware |
| 3 | user schema done name, email, password, role, area, commute days etc. register and login routes working. JWT middleware set up, passwords hashed with bcrypt | kept getting 401s for no reason, took a while to track down the issue in the token verification | ride schema and basic CRUD routes |
| 4 | ride schema built out covers driver, route, seats, timing, cost, and a sub-schema for ride requests. get and post routes working. basic filtering by area and date | the nested request sub-schema was a bit fiddly but mongoose handles it fine once you get it | start the frontend page layout, nav, ride cards, wire up to the API |
| 5 | started the frontend. nav, page layout, ride cards looking decent. css took way longer than expected. api fetch helper and token storage in localStorage set up and working | css always takes more time than it should. responsive layout was painful | ride request flow passengers request a seat, drivers accept or reject |
| 6 | passengers can now request rides. drivers can accept or reject from the dashboard. seat count updates on accept. status badges showing on the cards | had to be careful with the seat count logic easy to get issues if two saves happen at the same time | real-time notifications using server-sent events |
| 7 | not much this week honestly. a couple of small fixes got pushed but nothing major. everyone had other deadlines and it kind of slipped | rough week other modules piled up. made up for it the week after | catch up on SSE notifications, get back on track |
| 8 | server-sent events added for real-time notifications. passengers get notified when their request is accepted or rejected. driver gets a ping when a passenger drops a pickup pin. had to pass the JWT as a query param since EventSource doesn't support custom headers | SSE was new for most of us. keep-alive pings took a bit to figure out so proxies don't kill the connection | messaging system between driver and passenger |
| 9 | conversation system working. one convo per ride per passenger. chat UI with message bubbles, timestamps, auto-scrolls to the latest message. unread dot on the nav icon | making sure only the two people in the ride can read the conversation took some thought | leaflet map integration for the pickup pin feature |
| 10 | leaflet maps integrated. once a request is accepted the passenger can drop a pickup pin. driver can view it from their dashboard. location saved to the DB and driver gets an SSE notification | leaflet had a sizing bug when the modal was opened more than once fixed by reinitialising the map each time | full dashboard views for drivers and passengers, admin panel |
| 11 | driver and passenger dashboard views done. admin panel built user list, search by name/email, filter by role, delete accounts. stats row at the top showing totals | deleting a user also needed to remove their rides almost missed that | final testing, clean up the code, record the demo, submit |
| 12 | last day. did a final pass on everything, sorted a couple of small things, cleaned up the server logs. recorded the demo. submitted. |  |  |
| 13 |  |  |  |
| 14 |  |  |  |